**Project Schedule**

|  |  |  |  |
| --- | --- | --- | --- |
| **Task** | **Start Date** | **End Date** | **Duration** |
| Requirement Gathering | 1-Feb-2019 | 15-Feb-2019 | 15 Days |
| Planning and Designing | 16-Feb-2019 | 7-March-2019 | 20 Days |
| Coding and Unit Testing | 8-March-2019 | 8-April-2019 | 30 Days |
| Integration and System Testing | 9-April-2019 | 12-April-2019 | 4 Days |
| Acceptance Testing | 13-April-2019 | 15-April-2019 | 2 Days |

**System Breakdown**

Phase 1:

1. Tools and Technologies
2. Learning of tools
3. Database
4. Design

Phase 2:

1. Homepage
2. Documentation
3. Register (Student, Examiner)
4. Login (Student, Examiner)
5. Student Profile
6. Student Edit Profile
7. Examiner Profile
8. Examiner Edit Profile

Phase 3:

1. Examiner create test
2. Examiner edit test
3. Examiner view result
4. Examiner Dashboard

Phase 4:

1. Student dashboard
2. Student enrolment for test
3. Student practice test
4. Student Test Panel
5. Student view result

Phase 5:

1. Attempt/not attempt/time implementation for test
2. Securities for test panel (Student Side)